Tactical Planning Project Charter

Purpose: To be completed for EACH project meeting the Tactical Planning Transition Process criteria.

* indicates those items that must be filled out

| *Title: | Microsoft Exchange Re-Architecture |
| --- | --- |
| Project Number: | 08-621 | Old Project Number: For continuing projects only | 08-305 |
| *Sponsor: | Tom Dopirak | *Lead: | Kern/Dugas |
| Sponsoring Directorate: | ISAM | Style: (Identify project as delivery or discovery or activity review) | Delivery |
| *1.0 Purpose of Project: What are the goals/objectives of this project? Why are we undertaking it? What is the problem/opportunity? What is the benefit? |
| This project will re-design the Microsoft Exchange architecture to include high availability, recoverability, and scalability. |
| 2.0 Deliverable: What outcome will the project produce? What are the desired results? |
| An evaluation of Exchange email options to improve availability, recoverability and scalability. An implementation that meets requirements defined at the start of this effort. |

| 3.0 Approach Strategy: List tasks/milestones, task sequencing, estimate task duration, owner. |
| --- |
| Task/Milestone Description | Est. End Date mm/dd/yyyy | Task Owner |
| Requirements Document | 7/5/2007 | Dugas |
| Product research and evaluation | 9/1/2007 | Haas |
| Recommendations and communications | 9/15/2007 | Kern |
| Order hardware and software | 11/1/2007 | Haas |
| Installation, configuration, internal team testing | 2/1/2008 | Haas |
| Comp Services Pilot testing and internal expansion | 5/1/2008 | Dugas |
| DSP customer communication and rollout | 7/1/2008 | Dugas |

4.0 Stakeholders: List the direct stakeholders whose work will be directly affected by the deliverable of this project, and specify their role (team member, customer, etc.).

Exchange Users (Customers) UES - Communications (Team member) DSP – Requirements definition, testing, customer roll-out (Team member) Comp Services – Tester ISAM – Architect and Implementation

List indirect stakeholders who will need to be aware of this project but will not work on this project (other division staff, other customers).

ISO – Security evaluation and considerations VPO – Evaluation and approval

| *5.0 Resources and Costs |  |
| --- | --- |
| Capital Resources (Provide as much detail as possible about server, quantity, type and cost) |  |
| Capital Item | Estimated Cost |
| SAN space (estimate 500GB for data and logs) $20/GB – Internal charge | $10,000 |
| 2 – High-performance servers (Dell) with HBA’s - $10,000/ea - 1 server should be covered by refresh plans | $20,000 |
| 2 – Front-end servers (Dell) - $5,000/ea – 1 server should be covered by refresh plans | $10,000 |
| Exchange AV software (depends on number of users) | $2-$5,000 |
| Exchange utilities/tools (replication, backup, clustering, defragging) – very rough estimate | $2-$5,000 |

Person/Group (Provide as much detail as possible about FTE and duration)

| Person/Group (FTE) | Duration |
| --- | --- |
| ISAM (Product Review, evaluation, installation, implementation, internal testing, operational documentation, team communications) (5 days/month – 12 months) | 12 months |
| DSP Group (Requirements gathering, team reviewer, user rollout, external communications) (3 days/month over 12 months) | 12 months |
| UES (Documentation and communication) (3 days over 1 month) | 1 month |
| CompServices Beta testing ( | 40 hours |

E&GO Resources (Maintenance contract, software license, training, consulting)

| Item | Cost |
| --- | --- |
| A/V maintenance | $1000/year |
| Exchange Training – continue to have two Exchange qualified admins (covered out of existing budgets) |  |
| Microsoft Premier Support (a possibility, but not strongly recommended) - $55,000/year |  |

| 6.0 Risks: List risks to completing the project on time, within budget and within scope: resource limitations, aggressive deadlines, budget, technology uncertainties, liability, other constraints? |
| --- |
| Unexpected user impacts (outages) or potential data loss during conversion (low) Products may not work as advertised. Performance of iSCSI on High I/O requirements Additional user maintenance outages Schedule pressures reducing testing Recommendations may not align with other division projects (e.g. backups) Unclear customer expectations (SLA) |
| *7.0 Dependencies (Please mark every directorate on which your project depends.) On whom or what is the success of this project dependent? What other projects or groups, systems or networks or support interfaces, facilities, software, release processes, etc. |
| VPO | Evaluation and Approval |
| ADI |  |
| FFPO |  |
| UES | User Documentation and Communication. DSP – Documentation, testing |
| ISO | Security review |
| NG |  |
| ISAM | Evaluation, design, implementation, operations |
| AC |  |
| Qatar |  |
| PPMO |  |
| 8.0 Success Criteria: How will we know we are successful? How can we measure success? |
| Increased reliability, availability and expandability at an affordable cost. Minimal customer impacts Clear communications about expectations Operational and user documentation Well communicated team effort. Transition to production system |