## Slide 1: A Business Intelligence Journey: Lessons Learned
Dr. Sharon E. Blanton
Associate Vice President & CIO
Portland State University
May 16, 2012

## Slide 2
DM1 DM2
Successes & Challenges
Lessons Learned
Next Steps
Agenda

## Slide 3: DM1 -> DM2
Legacy System
Disconnected collection of data and reports from multiple disparate sources
Client based tool with ad hoc and scripted queries
Limited data modeling and design
Caused multiple inefficiencies
Generated inconsistent results
Project Origin
Examined university’s problems and created questions
Looked for a tool to answer the questions
Notes: Hummingbird BI Query, nightly transactional data dumps, extensive use of Excel, SQL
How much $ would we save if we left all vacancies open until the end of the year?
How low does the state support of the university have to go for it to no longer be worthwhile to accept the funds and regulations?
How would our budget model need to change if we were no longer a state agency?

## Slide 4: DM1
PSU’s Solution
Six months of research and discovery
Initial Goals: Software solution partner vs. provider; Transparency; Accessibility; Ease of use; Timely; Analytics (not just reporting)
What should Business Intelligence look like at PSU?
  Organizational Capability to organize, access, and analyze information to learn and understand the business to improve decisions and manage performance, and spans people, processes, and technology.
BI Strategy to incorporate: Business alignment; Organizational and people engagement; Technology initiatives
“Take-action analytics” based on history and forecasts using ODS, EDW, & Cognos
DM1 -> DM2
Notes: Called many other institutions, relied on Gartner, local partners

## Slide 5
DM1 -> DM2
DataMASTER
Data Management and Analytics
For Strategic, Timely, Education Reporting

## Slide 6
Core Objectives
Collaboration through effective communication
Reconciliation of definitions and meanings
Alignment of information needs with leadership and university goals
Accessibility to data for a wide range of technical abilities
Empowering users through the use of appropriate technology
Fostering education and communication of the complexities of business intelligence
Enhance value to the institution’s functional areas (business)
Align to institution’s strategic goals and objectives
Engage key executive stakeholders and address priority functional areas
DM1 -> DM2

## Slide 7: DM1 -> DM2
Guiding Principles
Access and Delivery
  Support a culture of fact-based management to drive decisions, actions and outcome.
  Create and maintain an environment of open information access.
  Provide an environment that is easy to use, understand and easily accessed.
Evolving Process
  Support alignment with university goals and measures.
  Encourage solutions that can be leveraged across business units.
  Maintain a consistent level of service and availability of information while migrating to the new system.
  Implement a process that supports expedient change, communication and education.
  Promote continuous process improvement.
Governance
  Decisions based on changing core objectives.
  Pursue governance with cooperation and collaboration.
  Maintain an environment of transparency and information sharing.
  Seek collaboration and engagement from across the university.
  Balance university-wide requirements with unique department and school requirements.
  Maintain responsible stewardship of university resources.
Notes: Could switch to Googl site here

## Slide 8
Original Identified Success Factors and Risks
Essential to the success of the initiative:
  Executive sponsorship
  Availability of funding and qualified staff
  Data quality
  Alignment with PSU's core objectives of education, research, and service
  Satisfy the broad information needs of the university
  Availability of subject matter experts
  Provisions for BI education for functional and technical professionals
  Acceptance of a phased and iterative development approach
Additional risks:
  Resistance to change
  Lack of commitment and support
  Insufficient time and resources
DM1 -> DM2

## Slide 10: DM1 -> DM2
New methodology driven workshops
“Information Opportunity Portfolio”
Driven by functional business questions, business processes, and information needs
Emphasis on three driving questions for performance measures:
How are we doing? (scorecards & dashboards)
Why? (reporting & analytics)
What should we be doing? (planning, forecasting, and analytics)
Focus on the information sweet spots for rapid and continuous information deployment. Craft a framework to identify the sweet spots into a matrix of:
Functional domain
Subjects
Metrics
Hierarchy of dimensions
Notes: Reference: Three driving questions – Boyer, J., Frank, B., Green, B., Harris, T., Van De Vanter, K. (2010). Business intelligence strategy: A practical guide for achieving BI excellence. IBM Corporation.

## Slide 11: DM1 -> DM2
Evaluate and determine priorities
Level of effort and difficulty which might include criteria such as cross-functional, data availability, calculation complexity considerations.
Organizational importance which might include criteria such as action-ability, materiality, and tactical vs. strategic considerations.
Scope BI projects according to the subjects and priorities.

## Slide 12: DM1 -> DM2
Discover
Information discovery
Define
Project Charter
Design
Technical Specification
Business process assessment
Project proposal and approval
Project Plan
Functional Specification
Process changes identified
Business rules
Modeling
Data and application integration design
Architecture definition
Proof of concept as needed for high risk deliverables
Visual Design
Report mock up with user input
Develop
Transformation of design
Report development
Data import and export development
Unit test development
Deployment to “sandbox” for user preview of solution
Deploy
Test dev, test, production environments using manual and automated processes
Performance testing
User acceptance testing
Training and knowledge transfer

## Slide 13
2010
Dec
Oct
Sep
Aug
July
June
April
March
Feb
Jan
May
Nov
Procure/Install Infrastructure
Steering Committee
Finance Project
Team
Student
Project
Team
ETL
Analyst
Team
Manager
Finance Report
Writer
Cognos Training
12/2009 – Vendor Selection
Project
Manager
DM1
Launched
HR Project
Team
DM1 -> DM2

## Slide 14
2011
Dec
Oct
Sep
Aug
July
June
April
March
Feb
Jan
May
Nov
Query Studio Training
Support
Coordinator
Retired
Student
Report
Writer
Cognos
Administrator
Finance & OIRP Phase Kick-Offs
HR
Report
Writer
SIG
Consultants
Lost
Project
Manager
DM1 -> DM2

## Slide 15
2012
Dec
Oct
Sep
Aug
July
June
April
March
Feb
Jan
May
Nov
Hiring
Freeze
Lost Team
Manager
HR Phase Kick-Off
BI
Query Sunset
Official Access
Request Process
DM2 Launched
New Project Manager
Hiring
Freeze
EMSA Phase Kick-Off
OAA, Dean’s Phase, and Advancment Phase Kick-Offs
OAA, Dean’s Phase, and Advancement Phase Kick-Offs
Intro to Cognos Training
DM1 -> DM2

## Slide 16
DataMASTER2

## Slide 17
What’s new in Phase 2:
New infusion of cash
Restructured governance
Empowered more functional users
Acquired more assistance from consultants
Developed much more agile approach
DM1 -> DM2

## Slide 18: Successes and Challenges
Successes
Everyone has heard of DataMASTER
Faster reporting
Discovery of shadow systems
Cross functional collaboration and knowledge transfer
Expanded thinking and better questions
Increased efficiencies
Increased collaboration throughout OUS
Uncovered shadow systems

## Slide 19: Successes and Challenges
Challenges
The usual FUD
Learning curve
Holding back the reigns
New unit development
Challenges

## Slide 20: BI Team Organization History
IT Director
1/3 Report Writer
Support Coordinator
ETL Data Analyst
Consultant
Team Lead
CIO
Project Manager
IT Director
1/3 Report Writer
Support Coordinator
ETL Data Analyst
Cognos Admin
Team Lead
CIO
Project Manager
CIO
3/3 Report Writers
Support Coordinator
ETL Data Analyst
Cognos Admin
Team Lead
Project Manager
CIO
3/3 Report Writers
Vacant Support Coordinator
ETL Data Analyst
Cognos Admin
Vacant Director/Team Lead
New Project Manager
1. 4/10-3/11
2. 4/11-8/11
3. 9/11-12/11
4. 1/12-Current
New
Vacant
Existing
Successes and Challenges

## Slide 21: Lessons Learned
Plan
Lesson #1: BI projects run by IT tend to fail
Notes: Centralization is key success factor

## Slide 22: Lessons Learned
Lesson #2:
Project sponsorship can’t be in name only
Notes: Centralization is key success factor

## Slide 23: Lessons Learned
Lesson #3: Project management must adjust to the customers involved
TEAM
WORK
Notes: Centralization is key success factor

## Slide 24: Lessons Learned
No matter how much customers
dislike a legacy system,
they will dislike change more
Lesson #4
Notes: Centralization is key success factor

## Slide 25: Lessons Learned
Lesson #5:
Appropriate governance has everything to do with project success
BEFORE: Advisory Group
Very large groups
Many group members were unneeded
Confusion caused by lack of clearly defined purpose
Requested to explore unlimited amount of business questions and isolate most pressing questions to the university
Questions were to drive design & creation of reports
Questions were intended to be exploratory and most remain unanswered causing frustration among group members
AFTER: Work Groups
Group members are to be involved as needed
Small, more efficient groups
Purpose is well defined
Task oriented instead of advisory
Notes: Centralization is key success factor

## Slide 26
Lessons Learned
BI Team Manager
BI Team
ETL Analyst
Report Writers
Cognos Admin
Support Coordinator

## Slide 27
Lessons Learned

## Slide 28: Lessons Learned
Lesson #6:
Overwhelming process
can lead to
underwhelming results.
Notes: Centralization is key success factor

## Slide 29: Lessons Learned
Lesson #7:
A BI project can foster amazing cross campus collaboration and knowledge transfer
Notes: Centralization is key success factor

## Slide 30: Lessons Learned
Lesson #8:
A mission critical project should be managed by someone with deep and broad institutional knowledge and relationships
Notes: Centralization is key success factor

## Slide 31: Lessons Learned
Lesson #9:
New tools expose need for new policy
Notes: Centralization is key success factor

## Slide 32
DM2
Next Steps
Continue Training
Continue Culture Shift
Hire Support Coordinator
Hire BI Director
Expand Development Access in Measured Manner
Populate EDW
Sunset BI Query

## Slide 33: For more information please visit: https://sites.google.com/a/pdx.edu/dm2/
Dr. Sharon E. Blanton
Associate Vice President & CIO
Portland State University
sblanton@pdx.edu
503-725-9144