## Slide 1: Implementing SharePoint at Drexel University
Chris Shields
Director of Online Learning
Drexel University
Information Resources & Technology (IRT)

## Slide 2: What is MOSS ?
Microsoft Office SharePoint Server
Integrated Suite of Server Technologies
An “Out of the Box solution for”
  Content Management
  Business Process Platform
  Enterprise Search
  Extranet
  Intranet
  Wiki
  Kitchen Sink
  What isn’t it? What do I do with it?

## Slide 3: Why MOSS 2007?
A few business units set up their own SharePoint v2 servers
Microsoft added it into our licensing and made it “free” for employees
Opportunity to centralize support
Provost a huge fan
“Low hanging fruit”

## Slide 4: Drexel University Existing Systems
Public website being redesigned (Site Studio)
Course Management Systems
  Blackboard Vista
  Blackboard Classic
Portal (Luminus)
SIS (Banner)
Where does MOSS 2007 fit? Secure, collaborative committee work

## Slide 5: IRT Internal Committee
In May 2007 an internal committee formed to service MOSS
Consisted of members of networking, user support and database groups
Advisory members:
  Assoc. VP of Instructional Technology Support (ITS)
  Assoc. VP of Core Technology Infrastructure (CTI)
Met weekly to discuss MOSS rollout progress
Quickly discovered no one knew what it was!

## Slide 6: Progression
We spent 2 months internally going round and round with issues
  Management, Governance, Security, Restrictions, Hierarchy, support
I noticed that a lot of “I think that” or “I’ll have to check”
Hired Consultant for 2 Day overview and 8 Day implementation
Didn’t meet planned results, but got Value

## Slide 7: Implementation: Learn to Stop Worrying and Like MOSS
We worked with the Consultant to build our Farm and design a Template.
  Comfort level in server build and maintenance
  Learned how to approach site design
Targeted specific internal IRT groups for usage
  Helped to build internal knowledge and define a support team
Decided to have IRT users act as mentors to external site managers
  Controlled expectations
  Restricts unmanaged growth
  Allows IRT to continue to learn from end users

## Slide 8: Grassroots Rollout
Targeted specific committee projects for first successes
Led to slow but steady growth
  Tenure & Promotion site
  Online Learning Support site
Users who liked the environment requested sites for other purposes
Led to creation of 6 general site collections
  IRT, Provost, Portal, Committees, Communities, Departments

## Slide 9: Accelerant: Ramping up adoption
Board of Trustees Site to improve communication
  Go Paperless
  Organize Committee work
    e.g. Investment committee monitors endowment
  Provide Self Service information to Trustees
Result is High Exposure to Business Units
Accelerating Requests for usage

## Slide 10: Next steps
Develop Drexel SharePoint user group / community for Knowledge-Share
Develop Drexel-specific Webparts
Work on developing Portal Site
Create Self-Service site form
Open My Sites

## Slide 11: Timeline
May
2007
January 2009
July 2007 – Consulting group hired
August 2007 – Stable Test Environment configured
Internal planning committee Formed
October 2007 – Production Environment created
November 2007 – Provost Site Collection
April 2008 – Investment, Withdrawal, Course Approval projects initiated
March 2008 – Planning Committee disbanded, service committee formed
January 2008 – Tenure & Promotions opened
June 2008 –
Trustees Project initiated
September 2008 – Univ. Withdrawal goes live
December 2008 – 31 Site projects in process

## Slide 12: Site Collections & Highlighted Sites
IRT
OLT (*)
HelpDesk
Cabrini
SharePoint
Provost
Academic Administrators
University Withdraw (*)
Library
Library Internal
Committees
Course Change (*)
Sacramento
Departmental IT Staff
Departments
Fashion & Design
General Business Studies
University Relations
Trustees
Board of Trustees Site (*)
Communities
Cities
(*) Sites make significant use of workflows to reduce paper processes
SharePoint
Welcome Site

## Slide 13: Resources
Mindsharp (www.mindsharp.com)
  Consulting group run by Bill English
Philly Sharepoint Users Group
Heather Solomon
Sharepoint Community
  Sharepoint.microsoft.com
Notes: Weblink moved: http://www.drexel.edu/IRT/services/workshops/

## Slide 14: Contact Us
Online Learning Team
olt@drexel.edu
215-895-1224
Korman 109
  8:00 am – 6:00 pm