## Slide 1
Welcome!
Please have a seat around one of the game boards
4 people
to game board please

## Slide 2: Project Management Gaming: Learn Project Management with a Team-Based Game Approach
Richard Sigler, Elena Bozylinski, Scott Sax | 1/12/12

## Slide 3: Loyola Project Management Office
Elena Bozylinski
Scott Sax
Richard Sigler

## Slide 4
Teaches basic fundamentals
  Project Management
  Risk Management
You are the project manager
  Actively manage risks
  Complete your project
    on time
    on budget
    on scope
Time
Cost
Scope
Quality
Risk

## Slide 5
Game Materials

## Slide 6: Game Set up

## Slide 7
Winning the Game
Finish your project within 12 turns using the allocated budget.
Your project manager must complete all of the steps and must progress past step 52 (Release Team).
Tally up your score.
  1 point for every project budget chip remaining
  2 points for every management reserve chip remaining
  10 points per team member remaining
  -20 points per period over 12 turns
* No bonus for finishing early.
** Game is over if you run out of project budget chips AND management reserve chips OR if you lose all of your team members

## Slide 8: Standard Turn – THE PLANNED APPROACH
Move 1 step per team member
Pay for spaces you move
Roll the Risk Die
Risk Occurs immediately
Place card on the triggered stand
Read risk card
Identified
unidentified
Play risk strategy
Choose Mitigate, Avoid, Transfer, Accept
Choose Enhance, Exploit, Transfer, Accept
Negative
Positive
Collect 10 Chips for each funding milestone you cross
End Turn

## Slide 9: THANK YOU
Loyola University Maryland Project Management Office
pmo@loyola.edu
Richard Sigler
rgsigler@loyola.edu
Elena Bozylinski
ebozylinski@loyola.edu
Scott Sax
sssax@loyola.edu